Software Test Plan (STP)

Project: Online Bookstore

| Field | Value |
| --- | --- |
| Project | Online Bookstore |
| Version | 1.0 |
| Authors | Nandhana, Yogish K J, Rishi Manjunath, Madumitha |
| Date | 13/10/2026 |
| Status | Draft |

# 1. Introduction

Purpose: This Software Test Plan defines the objectives, scope, strategy, environment, schedule, responsibilities, risks, test metrics and traceability approach for Online Bookstore v1.0.

Scope: Testing covers user registration/login, book search and browsing, book details, cart management, checkout validation, total calculation, simulated payment, order confirmation, order history/tracking, cancellation/refund, stock updates, seller listing management, administrator functions, security, performance, concurrency, usability and data integrity.

References: Online Bookstore SRS v1.0; Online Bookstore SAD v1.0.

Definitions: OBS, ISBN, SRS, SAD, STP, RTM, UAT, RBAC.

# 2. Test Items

- Authentication and user-management module

- Book catalogue search and browsing module

- Book details and stock-availability module

- Shopping cart module

- Pricing/total calculation module

- Checkout and order module

- Payment simulator integration

- Cancellation and refund module

- Customer order-history/tracking module

- Seller listing-management module

- Administrator users/categories/listings/orders module

- REST API and database layer

- Responsive web UI

# 3. Features to be Tested

- OBS-F-001..002: registration, login and role handling

- OBS-F-003..004: book search, browsing and details display

- OBS-F-005..007: cart, checkout validation and total calculation

- OBS-F-008..011: payment, order ID generation, stock update and order confirmation

- OBS-F-012: order history and tracking

- OBS-F-013..014: order cancellation, stock restoration and refund

- OBS-F-015: seller management of listings, price and stock

- OBS-F-016: administrator management of users, categories, listings and orders

- OBS-NFR-001..005: performance, reliability, concurrency and password-security requirements

- OBS-SR-001..005: security requirements

# 4. Features Not to be Tested

- Real publisher/distributor inventory or live courier and logistics systems.

- Real financial settlement; project uses a payment simulator.

- Physical warehouse, packaging and delivery operations.

- Third-party email/SMS provider internals.

- Operating-system/browser internals beyond supported application behavior.

# 5. Test Approach / Strategy

## 5.1 Test Levels

- Unit testing: individual services, total/price calculation, order ID/refund calculation and authorization.

- Integration testing: API ↔ service ↔ MySQL and API ↔ payment simulator.

- System testing: end-to-end customer purchase, cancellation and seller listing flows.

- Acceptance testing: instructor/product-owner scenarios using seeded data.

## 5.2 Test Types

- Functional

- Regression

- Negative and boundary-value

- Security

- Performance/load

- Concurrency

- Usability/responsive UI

- Data-integrity

Entry Criteria: stable build; schema migrated; seed data loaded; test environment accessible; test accounts prepared; known blockers documented.

Exit Criteria: 100% planned test cases executed; 0 Critical/Blocker defects open; all High-priority acceptance criteria passed; no unresolved overselling/data-integrity defects; RTM coverage complete.

## 5.3 Security Validation

- Verify password hashing and absence of plaintext passwords in DB/logs.

- Verify Customer/Seller/Admin RBAC and 401/403 behavior.

- Verify HTTPS/TLS configuration in deployment environment.

- Test SQL injection/script-injection payloads in input fields.

- Verify users cannot retrieve another user's private order.

# 6. Test Environment

| Item | Environment |
| --- | --- |
| Client | Chrome/Edge/Firefox; desktop and mobile viewport simulation. |
| Backend | Local/development Node.js + Express or approved equivalent. |
| Database | MySQL 8.x with test schema and seed dataset. |
| API Testing | Postman or equivalent. |
| UI Automation | Selenium/Playwright if selected. |
| Performance | JMeter or k6 if available. |
| Defect Tracking | GitHub Issues/Jira/approved tracker. |
| Test Data | Fictional users, sellers, books, categories, stock levels, orders and payment outcomes. |

# 7. Test Schedule

| Milestone | Planned Date |
| --- | --- |
| Test case design | 16-10-2026 |
| Environment/schema setup | 19-10-2026 |
| Unit/integration testing start | 20-10-2026 |
| System test execution | 27-10-2026 |
| Performance/security testing | 28-10-2026 |
| UAT / project demonstration | 30-10-2026 |
| Final test summary | 30-10-2026 |

# 8. Test Deliverables

- Test Plan

- Detailed test cases

- Automated test scripts where applicable

- Test data

- Execution logs/screenshots

- Defect reports

- RTM

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Nandhana | Prepare plan, coordinate execution, review coverage. |
| Test Engineer | Yogish K J | Design/execute tests, record evidence, log defects. |
| Developer | Rishi Manjunath | Fix defects, support test environment and provide builds. |
| Product Owner | Madumitha | Clarify requirements and approve UAT/sign-off. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Late/unstable build | Request incremental builds and run smoke tests early. |
| Insufficient test data | Maintain reusable SQL seed scripts and reset dataset. |
| Overselling of stock | Dedicated concurrency tests and DB constraints. |
| Payment simulator unavailable | Use mock/stub response mode with deterministic outcomes. |
| Database inconsistency | Use migrations, backups and reset scripts. |
| Scope creep | Freeze SRS baseline and record enhancements separately. |

# 11. Assumptions & Dependencies

- Database and test application are available during planned execution.

- Seeded book, category, seller and stock data is approved for testing.

- Team provides stable builds and database migration scripts.

- Payment simulator provides deterministic success/failure.

- Testers have Customer, Seller and Admin credentials.

# 12. Suspension & Resumption Criteria

Suspend testing if the environment is unavailable for more than 4 hours, the build blocks more than 30% of planned tests, the database schema is unstable, or a Critical defect invalidates a major workflow.

Resume when blockers are resolved/waived, environment and database are restored, a stable build is delivered, and affected tests are re-executed.

# 13. Test Case Management & Traceability

Each test case has a unique ID, mapped SRS requirement, preconditions, test data, steps, expected result and status. The SRS RTM maps the 26 baseline requirements to these cases.

| Test ID | Requirement | Scenario | Expected Result |
| --- | --- | --- | --- |
| TC-AUTH-01 | OBS-F-001 | Register with valid unique details | Account created. |
| TC-AUTH-02 | OBS-F-001 | Register with duplicate email | Rejected with validation message. |
| TC-AUTH-03 | OBS-F-002 | Valid and invalid login | Valid succeeds; invalid safely rejected. |
| TC-SEARCH-01 | OBS-F-003 | Search by title, author, ISBN and category | Matching books returned. |
| TC-SEARCH-02 | OBS-F-004 | Inspect book details page | Title, author, publisher, price, condition, stock and seller shown. |
| TC-CART-01 | OBS-F-005 | Add in-stock/out-of-stock book; update and remove items | In-stock addable; out-of-stock blocked; totals update. |
| TC-ORD-01 | OBS-F-006 | Submit checkout with missing address field | Checkout blocked; field error shown. |
| TC-BILL-01 | OBS-F-007 | Calculate price, shipping, tax and discount | Expected total displayed. |
| TC-PAY-01 | OBS-F-008 | Successful payment | Order confirmed and stock reduced. |
| TC-PAY-02 | OBS-F-008 | Failed payment | Order not confirmed; stock not reduced. |
| TC-ORD-02 | OBS-F-009 | Create multiple orders | Each order ID unique. |
| TC-STK-01 | OBS-F-010 | Order last copies of a book | Stock updated correctly; never negative. |
| TC-ORD-03 | OBS-F-011 | View order confirmation | All required details correct. |
| TC-TRK-01 | OBS-F-012 | View order history and track status | Own orders listed with correct status. |
| TC-TRK-02 | OBS-F-012 | Invalid/unauthorized order ID | Safe 404/403 behavior. |
| TC-CAN-01 | OBS-F-013 | Cancel eligible order | Status becomes CANCELLED. |
| TC-CAN-02 | OBS-F-013 | Cancel ineligible/already cancelled order | Rejected safely. |
| TC-CAN-03 | OBS-F-014 | Check refund calculation | Matches configured policy. |
| TC-CAN-04 | OBS-F-013 | Cancel then check book stock | Stock restored. |
| TC-SELL-01 | OBS-F-015 | Seller adds/updates a book listing | Change persists and appears in search. |
| TC-SELL-02 | OBS-F-015 | Seller edits price/stock; edits another seller's listing | Own changes persist; other seller's listing denied. |
| TC-ADMIN-01 | OBS-F-016 | Admin manages users and categories | Change persists and is reflected in the system. |
| TC-ADMIN-02 | OBS-F-016 | Admin manages listings and orders; non-admin attempts | Admin changes persist; non-admin denied. |
| TC-PERF-01 | OBS-NFR-001 | Load search endpoint | P95 ≤2s under agreed load. |
| TC-PERF-02 | OBS-NFR-002 | Load order endpoint | P95 ≤3s excluding simulator latency. |
| TC-REL-01 | OBS-NFR-003 | Run service for test window | Availability ≥99%. |
| TC-CONC-01 | OBS-NFR-004 | Concurrent orders for last copy | No overselling. |
| TC-SEC-01 | OBS-NFR-005 / OBS-SR-001 | Inspect password storage/logs | Salted hash only; no plaintext. |
| TC-SEC-02 | OBS-SR-002 | Protected endpoints with wrong/no role | 401/403 as applicable. |
| TC-SEC-03 | OBS-SR-003 | Inspect transport security | HTTPS/TLS enabled in deployment. |
| TC-SEC-04 | OBS-SR-004 | Injection/script payloads | Handled safely. |
| TC-SEC-05 | OBS-SR-005 | Access another user's order | Access denied. |
| TC-UX-01 | Usability (SRS §6) | Use UI on desktop and mobile widths; trigger validation errors | Layout responsive; messages clear. |
| TC-DATA-01 | Data integrity (SRS §6) | Violate foreign-key relations (e.g. delete a book with orders) | Constraints enforced; no orphan records. |

# 14. Test Metrics & Reporting

- Execution rate = executed / planned × 100.

- Pass rate = passed / executed × 100.

- Defect density = defects / relevant functional module size (team-defined).

- Requirement coverage = requirements with ≥1 test / total testable requirements × 100.

- Track severity distribution: Critical, High, Medium, Low.

- Daily/iteration reports should include executed, passed, failed, blocked cases and open defects.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Nandhana | 13/10/2026 |
| Dev Lead | Rishi Manjunath | 13/10/2026 |
| Product Owner | Madumitha | 13/10/2026 |
| Project Guide | Prof. Arpitha K | 13/10/2026 |